## Slide 1: Preparing for PoC Design Success

## Slide 2: Benefits of creating a POC
A proof of concept is meant to overcome customer objections by demonstrating the solution will solve the problem for which it is designed. Treat a POC as a continuous learning and improvement process for the solution. A rapid execution tempo of the POC helps validate the customer’s requirements, while giving them confidence in your ability to deliver on your promises. A successful POC can serve as evidence that your practice can use for future engagements with your customer or new ones. In fact, many times the output of a POC can be added to your practice’s intellectual property list for demonstrations, or used to accelerate future solutions.
A typical POC undergoes the following phases:
Define scope – scoping typically occurs during an ADS
Execute implementation – create, test, refine, repeat
Conclude – lessons learned, validation, production development begins
A POC is NOT meant to be used as, or modified to become, the production solution. It is meant for rapid prototyping only. A POC can also be used as a loss leader to generate sales opportunities, or effectively as a profit center.

## Slide 3: Define POC Scope Checklist
Always establish a clear and concrete scope before starting work on a POC. Work with your group to review and whiteboard POC requirements based on data gathered from the ADS. Be sure to do the following:
Go over established business and technical requirements from the ADS
Condense full set of requirements down to workloads and features of the POC
  Select proof points and address objections to overcome
  Be able to answer – what are you trying prove with the POC?
Establish team responsibilities and organization
Perform Azure cost estimates
Outline next steps after the success criteria is met
Remember, plan your POC development strategy with speed of execution in mind, not durability and longevity. This is not to become the production solution.

## Slide 4: Execute POC Implementation Checklist
Work with your group to draw out the POC architecture, components, technical resources, and success criteria. Be sure to do the following:
List all required technical resources
Identify existing templates that can be used to jump-start POC development, such as ARM templates and Visual Studio project templates
List PaaS services that will be used
Figure out which functionality should be implemented, and which should be stubbed out for reference only
Create a testing plan, both automated and acceptance tests
Discuss how you will involve the customer and/or users in your testing process, to help identify bugs, surface usability issues, and validate business requirements

## Slide 5: POC Conclusion Checklist
After your team has met the success criteria of the POC, it is time to move into the next phase of the project. Make certain you clearly outline what went well with the POC, and what should be addressed when planning the production development process. If the POC failed, address the shortcomings and be prepared to conduct a new ADS to work on a new strategy.
Create a report that explains the overall status of the POC and any issues identified during the execution phase
Explain the value proposition of moving forward with a real implementation
  Stress to stakeholders that a POC should ot be used in production
Upon agreeing to move to the production phase, create a plan to implement learnings from the POC, delivery schedule, and the cost of the production solution

## Slide 6: Tips for the Design Challenge - PoC Scoping
You have limited time
  About 6 hours
  Design your scope so that you can complete it and show value
You can leverage previously built artifacts to accelerate your effort
  We will provide a set of starter artifacts
  You may have some you’ve built
  Use whatever helps shorten your delivery time
  You are not required to use any starters, but keep the time limits in mind